Please answer ALL questions.

1. 	Church or Chapel

2.	The People

3.	Priest or Minister

4.	Church Member who will act as correspondent

5.	Professional Supervisor with Qualification

6	Listing grade of church

7.	Brief Description of the project and the cost of each part of it

(Exclude VAT ; Do not send estimates, specifications or other details unless asked for.

Show the immediate work and further phases separately)

8.	Approvals and Permissions

9.	Projected starting date.

10.	Where is the money coming from?

11.	Your Contribution to the Trust

12.	Publicity

Authentication

# Text boxes

Place  Parracombe

Dedication and Denomination  Christ Church. Church of England

Deanery (if C of E) Shirwell

Postcode if known EX31 4QG

Population of civil parish or area served by the church 	294

Number on Electoral Roll or Church Membership 		26

Average Sunday attendance Excluding Festivals & School Services 14 Adults, 3 Children.

Is there a service in your church every Sunday? No: 3 services most months. 4 occasionally.

Name Revd. Doctor Christopher Steed

Address The Rectory, Rectory Road, Combe Martin, Ilfracombe, N. Devon, EX34 0NS

Telephone Number 01271 883203

e-mail  chrissteed@uwclub.net

Name Michael Crabtree

Position Hon. Treasurer and Chairman, Fabric Committee

Address Court Farm, Heale, Parracombe, Barnstaple, N. Devon, EX31 4QE

Telephone Number 01598 763662

e-mail  m_crab@willtree.co.uk

Name Jonathan Rhind BSc DipArch RIBA AABC

Address Jonathan Rhind Architects, The Old Rectory, Shirwell, Barnstaple, N. Devon, EX31 4JU

Telephone Number 01271 850416

e-mail  j.rhind@jonathan-rhind.co.uk

Is the church listed? If yes, at what grade?  Yes Grade II

All listed buildings in can be found on the website www.heritagegateway.org.uk   If you are able to paste the URL address for the entry for your church please do so below. http://www.heritagegateway.org.uk/Gateway/Results_Single.aspx?uid=1169283&resourceID=5

General. The project is for repair and re-roofing works at Christ Church, Parracombe, together with associated repairs to timber and masonry. Repairs to nave apex cross, internal plaster, redecoration and replacement/provision of rainwater goods are included. The structure of the tower is to be monitored.  Most of the work is subject to English Heritage Lottery Grant terms and conditions and will be carried out in the usual two stages. The Stage 1 has been accepted

Stage 1: Project development Work									          £

Investigations including access and opening up works and report						      3,500.00

Structural monitoring of Tower									      1,000.00

Maintenance plan & Access Audit									         700.00

Professional Fees for Project Development investigation and report						      2,000.00

Professional fees for to prepare specifications, obtain tenders and prepare tender report for main phase 2 work	    14,012.00

Total Phase 1					    21,212.00

Stage 2: Repairs and associated fees.

Provide temporary roof										    35,000.00

External Repairs including reproofing works to north aisle, vestry and nave					    75,000.00

Timber repairs to roof structure,stone repairs to nave apex cross and emergency stonework to tower		    16,000.00

Internal repairs to plaster and redecoration								    10,000.00

Professional fees for architect, CDM, Quantity surveyor, structural engineer and licenses ecologist.			      8,998.00

Total Phase 2					  144,998.00

Total Cost excluding VAT										166,210.00

It is a condition of the award of DHCT grant that the applicant must obtain all necessary Faculties, Planning and Building Approvals, and Listed Building Consents. Failure to do so could lead to cancellation  or a request to repay grant.

Do you accept this condition? Yes

The projected starting date for the work: Phase 1 Started Autumn 2011 Phase 2 Autumn 2012

What is the cost of the work you are asking us to consider at this stage? (From Box 7) £166.210

Our assessor will need to see your latest accounts, and it would help if there is a copy he or she can keep.

1 Existing Church Funds                  Fabric Fund At 1 Jan 2011	£4000

2 Local Fundraising efforts                                      During 2011	£5130

3 Friends Charities and similar groups	£

4 English Heritage & National Lottery Heritage Fund	£155,000

5 Landfill Grant	£

6 Other grants applied for or approved. Please list.

£

£

£

Without DHCT grant what do you expect the shortfall to be?	£2040   BUT!

In addition we have to fund unrecoverable VAT on Professional Fees of £5,342, and a further unknown shortfall in repayment of recoverable VAT from the Listed Places of Worship grant scheme. Using the 16th Jan 2012 repayment rate of 46% this would be £15,000. We have additional general funds not included in the above funds of £6,000 to set against this so our real shortfall is up to £16,000.

Does your church make regular financial contributions to the Trust? Yes (Small)

Does your church contribute by participation in the DHCT Day (Formerly ‘Bike, Ride & Stride’) Yes

We also contribute 50% of the collection on ‘Revels’ Sunday at Parracombe’s other listed church St Petrock’s to the Churches Conservation Trust

If you receive a grant will you assist the Trust by engaging in publicity for this and any other grants? Yes

Are you willing to display a notice to the effect that this grant has been made? Yes

In this section you confirm by adding your name that your church has agreed to make this application and that you do so on its behalf.  It should be completed by the Priest or Minister in Section 3 Above or the Correspondent in Section 4 above. Those completing a paper version of the form should sign their name.

Name…Michael Crabtree

Date  21 Jan 2012

Please do not write in this section, which will be used by the DHCT Assessor.

Built in 1878 to replace the ancient St.
Petroc's.Extensive reroofing work needed on north side of the church which
was three gables. A large EH grant awarded ' in principle' (£155000).
Much hard work in the village raising funds, (£5100 in 2011) but this
has ceased because of a fire in the school and needed repairs to the
village hall. Average congregation 12-15. Part of the huge cost is a
temporary roof (£35000) while repairs are carried out. Existing Church
funds allocated are (£4000). Total estimated works are £166000. Some
Vat grant to be repaid (full amount unknown). Real shortfall is
£16000. I recommend £2500 grant.

Christopher Hewetson,

11th February, 2012.